# Team 1: Software Development Project Meeting

## Meeting Minutes

Monday, May 31, 2022 7:00 pm

|  |  |
| --- | --- |
| Present: | Joanna, Octavian, Devante, Natalie, Gary |
| Next meeting: | Monday June 6, 7:00 pm, Discord SDP Server Front-End voice channel |

1. Announcements

Please join new SDP server for General and Front-End channels.

Blake from backend group was invited to the meeting tonight. Did not attend.

Next week we will conduct our meeting thru our Discord Front-End voice channel.

1. Discussion

Updates and goals on features currently in progress

Octavian:

Details page – meets requirements, pushed to branch, not-merged. WIP.

Natalie:

Landing Page – several components are WIP.

Devante:

Products and general help with Angular, GitHub, and their processes.

Joanna:

Incorporating Google maps and it’. WIP. Prototype assignment.

Gary:

Created Search component, working on Filters feature.

1. Roundtable

**Style sheets**. *Do we have a global style sheet or individual ones per component?* Yes to both depending on scope. If a component needs a certain styling, then it can diverge from the global style sheet and be referenced within that scope.

**Prototype requirements**. *Gary: Does the Filters feature need to be incorporated for the prototype submission?* Joanna: Yes, just the layout of the checkboxes and drop boxes that reflect the filter items in the requirements.

**Prototype submission.** Joanna: I (Joanna) will upload the protype assignment.

**Dashboard component.** *Do we want to keep this feature?* Yes. If time permits we can work on it.